## Slide 1
TRAINING · TDMI ENGINEERING
They Built It.
Now Ship It.
The path from a working model to production, and what you own along the way.
Tax Data Management & Innovation

## Slide 2
WHERE WE LEFT OFF
A model lands on your desk. Now what?
They Built It. Now Ship It.
2
The companion deck taught the business to stop writing documents and start building working models. It ends the moment a model is handed to you. This deck starts there.
YOU RECEIVE
A working model
One HTML file. Fabricated data. Every screen clickable, every state reachable.
AND
A model charter
Purpose, users, assumptions, open questions, and what is deliberately out of scope.
NOT
A specification
Nobody wrote thirty pages. The model is the requirement, and it is more precise than prose.
Your job title in that deck is upsizer. This deck is what upsizing actually involves.

## Slide 3
TODAY
Three acts, and one mental model
They Built It. Now Ship It.
3
1
The Path
Four phases and four gates, one at the end of each. It takes you from model.html to production release. It also describes what you must have from the user to start.
2
The Loop(s)
The build loop, the quality guardrails (or just “rails”) that run beside it, and the obligations that run on somebody else’s clock. Thinking of the development cycle in feature loops and release loops helps us make it repeatable and predictable.
3
The Tools
The canon, the skills, and the guards in the form of testing, static analysis, and rigorous methodology. What is automated, what is enforced, and what is still on you.
If you remember one thing today, make it the next slide.

## Slide 4
ACT 1 · THE PATH
Three Separate Systems Integrated (Process, Quality Control, Documentation)
They Built It. Now Ship It.
4
Most delivery processes fail because they are drawn as a single line. These three run on different clocks, and treating them as one is what makes work fall between them.
Process (“THE SPINE”)
The path work travels
Four phases, four gates. Linear. This is the part that looks like a process diagram.
Quality Control (“THE RAILS”)
Quality obligations
Some run on every change. Some run once, on another team’s clock, and take weeks.
Documentation (“THE RECORD”)
What flows outward
Phase transitions and gate outcomes, for the people who plan rather than build.
A check that runs per commit and an assessment that takes six weeks are not the same kind of thing. Stop drawing them on the same line.

## Slide 5
ACT 1 · THE PATH
Your work runs inside a project. The project lives in Workfront.
They Built It. Now Ship It.
5
Before any of the engineering detail, get the frame right. Workfront is where the project stands. Everything you do feeds it.
WORKFRONT OWNS
Project state
Phases and gates. Approvals and who signed. Dates. Cost classification. The index of every piece of evidence produced.
BOARDS OWNS
Engineering detail
Work items, bugs, and features. What you pick up each morning. It feeds the project record upward, and it never speaks for it.
A work item is not the truth about where the project stands. It is the truth about what you are building.
Neither reaches into the other. Workfront holds no code, no commits, no test results. Boards holds no gate approval and no cost classification.

## Slide 6
ACT 1 · THE PATH
The engineering spine, and the gates that name it
They Built It. Now Ship It.
6
Four phases. Four gates. Each gate tests something you can point at, and none of them is a meeting.
PHASE
WHAT HAPPENS
THE GATE OUT OF IT
0 · Model
A working model and its model charter
The upsize gate
1 · Upsize
The model becomes a real repository on the standard stack
The DEV gate
2 · Build loop
Features and fixes, with the rails running beside them
The scope gate
3 · Release loop
Cut, test, accept in TEST, promote to production
The go-live gate
These gates carry names, not numbers. Workfront owns the lettered gates, and a shared identifier would claim the two test the same thing.
You own phases 1 through 3. Phase 0 belongs to the requester, and the upsize gate is where you get a say in it.

## Slide 7
ACT 1 · THE UPSIZE GATE
You are allowed to refuse the model
They Built It. Now Ship It.
7
The upsize gate tests an artifact, not an opinion. The model charter must have no unanswered open questions, and its out-of-scope list must exist.
ACCEPT WHEN
Every question has an answer
The model charter’s open questions are closed. Somebody decided, and the decision is written down.
REFUSE WHEN
A question is still open
An open question is a decision nobody made. If you build anyway, you make it yourself, silently.
NEVER
Answer it for them
Your answer becomes the scope. Send it back. This is the cheapest moment to be wrong all project.
The skill enforces this. /tdmi:upsize refuses to start on an open model charter, and it will not answer one on your behalf. It is a basic minimum for a serious project.

## Slide 8
ACT 1 · THE UPSIZE GATE
Why closing the model charter pays four times
They Built It. Now Ship It.
8
The model charter states purpose, users, assumptions, and scope. Four later artifacts ask for exactly those facts, months apart, from different people. Two go to ET&D and GIS. Two are ours. We produce all four as we go, not under deadline.
LATER ARTIFACT
WHAT IT TAKES FROM THE MODEL CHARTER
Integration review record
Purpose, users, and data types
Risk-assessment intake
Use cases, business value, user population, data classification
User documentation
What the application does, and who uses it
Acceptance test cases
The workflows a user must be able to complete
Close it once and four documents become transcription. Skip it and you write all four from memory, under deadline.

## Slide 9
ACT 1 · PHASE 1
The model is a specification. Read it like one.
They Built It. Now Ship It.
9
The temptation is to open the file and start porting. Open it and start reading instead. Everything you need is stated in it, and some of it is stated nowhere else.
1
Enumerate the screens
Each one becomes a route. The model already decided how many there are, and what belongs on each.
2
Enumerate the states
Empty, error, success, loading. Every state the model demonstrates is a state you must implement. For some states, the model is the only place anyone wrote it down.
3
Keep the words
Labels, column headings, status names, button text. Those are decisions the business already made. Changing one in the rebuild is a change request, not a refactor.
4
Read the data for shape, not content
Field types, formats, lengths, and how a long value behaves in the layout. Turn it into seeds and test fixtures. Never ship a row of it.
Nothing in the file is code you keep. Everything in the file is a decision you honour.

## Slide 10
ACT 1 · THE HONEST SLIDE
What the model is not
They Built It. Now Ship It.
10
The companion deck is blunt about this, and you should hold them to it.
Not secure
The login is fake. No auth, no permissions, no protection.
Not connected
Every integration is simulated. No APIs, no email, no upstream systems.
Not performant
Fifty fabricated rows prove a layout, not a query plan.
Not real data
Fabricated rows only. Nothing from any production system.
Not production code
You rebuild it properly, on the real stack. That is the job.
Not a free pass
Full engineering rigor still applies. The model changes the input, not the standard.

## Slide 11
ACT 1 · THE DEV GATE
It answers a request
They Built It. Now Ship It.
11
The DEV gate is not a green pipeline. A pipeline can go green while the application never started, and that has happened.
NOT PROOF
The build passed
A deploy stage can succeed and roll a placeholder image. Green means the steps ran.
PROOF
You reached it
The running application answered a request in DEV. You saw the response.
ALSO CHECK
It is your image
Verify the running digest and the reported version. Not the pipeline log.
Every gate in this process tests a thing you can point at. That is the whole design.

## Slide 12
ACT 2
The Loop
They Built It. Now Ship It.
12
The build loop, the rails beside it, and the obligations that start on day one.

## Slide 13
ACT 2 · PHASE 2
The build loop
They Built It. Now Ship It.
13
1
Work items live in Azure Boards
Engineering detail lives here, referenced as AB#<id> in commits and pull requests. It feeds the project record in Workfront, and it never speaks for it.
2
Significant features start as a model
A feature that adds screens or changes logic gets its own small model and model charter. A bug fix or a field addition does not. The developer decides what is significant tactically.
3
Continuous rails run on every change
Eight of them. They block the merge, not the release, so a problem surfaces while the change is still small.
4
Slow gates opened back in phase 1 keep running
Some run on another team’s clock. Four produce an artifact you write yourself, and nobody else can start those for you.

## Slide 14
ACT 2 · PHASE 2
Feed the record. Do not mirror it.
They Built It. Now Ship It.
14
Three systems want to know about a piece of work. Each owns one thing, and the arrows only run one way.
SYSTEM OF RECORD
Workfront
Project state. Gates, approvals, dates, cost classification, and the evidence index. When somebody asks where the project stands, this answers.
FEEDS IT
Azure Boards
Engineering detail. Work items, bugs, and features, referenced as AB#<id> in commits and pull requests.
FEEDS IT
Test management
Execution history. A failed case links to its work item. The cases themselves live in git, because git is the source.
One pointer between two systems cannot drift. Two copies of the same fact always will.
A work item may carry a reference to a Workfront task, whether that task already exists or somebody creates it for a dated commitment.

## Slide 15
ACT 2 · THE RAILS
Two kinds of quality work
They Built It. Now Ship It.
15
CONTINUOUS RAILS
Run on every change
Fast. Automated. They block the merge.
A rail must almost never be wrong, because a rail that cries wolf gets switched off, and a switched-off rail enforces nothing.
EVENT GATES
Run on a trigger
Slow. Each one names an owner, and some of those owners are you. They block one named transition.
Several take weeks. None of them can start at the end.
The question is never continuous or event-driven. The question is what it blocks, and when.

## Slide 16
ACT 2 · THE RAILS
The eight continuous rails
They Built It. Now Ship It.
16
RAIL
WHAT BLOCKS THE MERGE
Unit tests
Any failure
Lint, format, and type checks
Any failure
Commit-message conformance
Any commit off Conventional Commits
Static code analysis
A new finding above the agreed severity
Dependency licensing
A copyleft or unreviewed license
Container image scan
A finding above the agreed severity
Secret scanning
Any credential-shaped string. No threshold.
Production-data guard
Any production data in the repo. No threshold.
Two rails have no threshold and never will. A secret and a production record are not severity questions.

## Slide 17
ACT 2 · THE RAILS
A gate states four things, or it is not a gate
They Built It. Now Ship It.
17
This is the test that keeps the register honest. A row that cannot state all four is either a rail or a wish.
ONE
Its trigger
What event opens it. Not a date, an event.
TWO
Its owner
The person or team whose clock it runs on.
THREE
What it blocks
One named transition. Five of twelve block go-live. Read the register.
FOUR
Its artifact
The thing that exists when it closes.
The register lives in the delivery map. Read it once before your first project, not during your first assessment.

## Slide 18
ACT 2 · THE RAILS
Start the slow gates on day one
They Built It. Now Ship It.
18
The integration review takes four to eight weeks, because five teams review it in sequence. It is not the only slow one.
OPEN IN PHASE 1
The slow ones
Integration review. Risk assessment. Email onboarding. AI review.
Only the AI review is entirely yours. The other three wait on outside teams, and none can be hurried at the end.
THE FAILURE
Opening them at the end
Every gap becomes a deadline problem instead of an engineering problem.
The work does not get shorter. It just arrives when you have no room.
A gate nobody opened is still open at go-live. Nothing about it being forgotten makes it optional.

## Slide 19
ACT 2 · PHASE 3
The release loop
They Built It. Now Ship It.
19
1
Cut the release
Lockstep versions across the repo pair, a bump pull request, an annotated tag equal to the manifest, and a readiness record. /tdmi:release-cut does this.
2
Sync the test cases
UAT cases live in git as markdown and sync one way into test management. Git is the source. Test management is a build output.
3
Accept in TEST
Business users run the manual cycle against the TEST build. The business process owner signs, and the technical owner countersigns.
4
Promote to PROD
Same tag, after sign-off, with every governing event gate closed. Then verify the running application, not the pipeline.

## Slide 20
ACT 2 · PHASE 3
Git is the source. Test management is a build output.
They Built It. Now Ship It.
20
The single most expensive mistake in test management is editing a case in the tool.
DO
Edit the markdown
Cases and requirements live in git. Change them there, then sync one way.
DO NOT
Edit in the tool
A tool-side edit is drift. Backport it to git before the cycle closes, then apply.
NEVER
Reformat an identity key
Case ids and name prefixes are permanent after first publish. A reformat duplicates every record.
A second consecutive apply must report all-unchanged. That is the acceptance test, and it is not optional.

## Slide 21
ACT 3
The Tools
They Built It. Now Ship It.
21
What is written down, what is automated, and what is actually enforced.

## Slide 22
ACT 3 · THE CANON
One versioned set, in every repo
They Built It. Now Ship It.
22
A CLAUDE.md index plus rules files, committed at the root of every repository, loaded automatically by every session.
IT IS
Versioned as a whole
One version for the set. It lives in the index’s first line and nowhere else.
YOU
Never edit org content
Your repo holds a copy, not the master. Flag a conflict to the owner instead of fixing it locally.
WHEN IT DRIFTS
Sync it
/tdmi:canon-sync installs or upgrades the set, and preserves your repo-specific facts.
If your repo disagrees with the canon, your repo is stale. That is the rule, and it is what makes one version meaningful.

## Slide 23
ACT 3 · THE PLUGIN
Six skills. Reach for the right one.
They Built It. Now Ship It.
23
SKILL
WHEN YOU REACH FOR IT
/tdmi:upsize
A model was accepted and you are starting the real build
/tdmi:repo-setup
A repo needs bringing to the standard, new or existing
/tdmi:canon-sync
The rules set is missing or behind
/tdmi:sql-onboard
The app needs a database on a shared server
/tdmi:release-cut
You are cutting a release across a repo pair
/tdmi:qtest-adopt
The repo is adopting test management for the first time
Install once from the marketplace, then update it. Stale distribution is the defect the plugin exists to fix.

## Slide 24
ACT 3 · THE GUARD
Six rules, watching every session that carries the plugin
They Built It. Now Ship It.
24
The plugin carries a hook. It inspects a command before it runs, and a file path before a write. A committed settings file backstops a session without the plugin.
RULE
ACTION
A command carrying a PROD identifier
Ask
A command that can make a resource anonymously reachable
Ask
An offensive security-testing tool
Block
pip install
Block, and name uv
A write to the org rules set outside the canon repository
Block
A force push targeting a protected branch
Block
The two asks implement rules that already required a human decision. They move the obligation to the moment of action.

## Slide 25
ACT 3 · THE HONEST SLIDE
What the guard is not
They Built It. Now Ship It.
25
IT IS NOT
A security boundary
You can disable the plugin. A hook reads a command string. It cannot prove intent, and a determined actor walks around it.
IT IS
A guard against mistakes
It catches the tired 6pm command that would have touched production. That is worth having, and it is all it claims.
A control trusted beyond its reach is worse than no control, because everyone stops looking. Say what a thing does and no more.
Precision is the other half. A guard that fires on legitimate work trains the bypass, and a bypassed guard enforces nothing. Every rule matches a literal the canon publishes, or a binary name in command position. None of them guess.

## Slide 26
ACT 3 · NAMES
Three things called checkpoint
They Built It. Now Ship It.
26
They were all called checkpoint until recently. One name for one thing.
IN THE MODEL
Model version
model-v1, model-v2. A numbered copy. An undo point while building.
IN A SESSION
Session checkpoint
Persisted session state. It answers what a session decided and where it got to.
OUTWARD
Gate event
A phase transition or a gate outcome. This is the one the planning office sees.
If you find a fourth meaning in the wild, that is a defect worth reporting.

## Slide 27
ACT 3 · THE STANDARD
What good looks like
They Built It. Now Ship It.
27
Model charter closed first
You refused an open question rather than answering it yourself.
Slow gates opened early
Nothing waits on a six-week review that started last week.
Rails green on every change
Not a pre-release scramble. A merge-by-merge habit.
Evidence emitted, not written
The diagram, the scan, the readiness record all exist before anyone asks.
One system of record
Workfront owns project state. Boards owns engineering detail and feeds it.
You verified the running app
Not the pipeline log. The response.

## Slide 28
IF YOU REMEMBER ONE LINE
They Built It. Now Ship It.
28
The artifact you emit along the way
is the one you never write under deadline.
Close the model charter. Open the slow gates. Let the rails run. The assessment becomes a report instead of a scramble.

## Slide 29
They Built It. Now Ship It.
29
Questions?
The delivery map, the gate register, and every skill are in process-canon.
Tax Data Management & Innovation